Schedule

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task/Milestone Description | Anticipated Start Date | Anticipated End Date | Status | Comments |
| Prepare  Requirements and  UML diagram | 9/14/2021 | 9/30/2021 | Complete | Deliverable UML  document. Increment 1  Deliverable |
| SRA document  (Includes project  objectives,  Requirements and  UML diagrams | 10/5/2021 | 10/28/202 | In Progress | Deliverable will be the  SRA document. All  stakeholders agree on  the content of the SRA  by signing in section 8.  Increment 2 Deliverable |
| Login page | 10/28/2021 | 11/09/2021 | In progress | Sumaita |
| Data Base | 10/28/2021 | 11/09/2021 | In progress | Ja’lun & Gia |
| Restaurant Order Page | 10/28/2021 | 11/09/2021 | In progress | Cameron |
| Home Page | 11/09/2021 | 11/16/2021 | TBC | Cameron |
| Communication | 11/09/2021 | 11/16/2021 | TBC | Sumaita |
| Order Placing | 11/09/2021 | 11/16/2021 | TBC | Gia |
| Payments | 11/09/2021 | 11/16/2021 | TBC | Ja’lun |
| Test case Design | 11/02/2021 | 11/18/2021 | TBC | Increment 2 Deliverable |
| Delivery Page | 11/16/2021 | 11/23/2021 | TBC | Ja’lun |
| Advertisement | 11/16/2021 | 11/23/2021 | TBC | Cameron |
| Rating | 11/16/2021 | 11/23/2021 | TBC | Cameron |
| Search | 11/16/2021 | 11/23/2021 | TBC | Sumaita |
| Favorites | 11/16/2021 | 11/23/2021 | TBC | Gia |
| Testing | 11/23/2021 | 12/05/2021 | TBC |  |
| Presentation | 11/30/2021 | 12/07/2021 | TBC |  |
| Project Delivery | 11/30/2021 | 11/07/2021 | TBC | Increment 4 Deliverable |